Project Proposal: Computer Vision-Based Navigation & Weather-Aware Assistant

## 1. Project Title

Computer Vision-Based Navigation & Weather-Aware Assistant for Autonomous Robotics

## 2. Project Members

- Samaa Seif (Documentation, domain adaptation research, vision-based assistant implementation)

- Umar Umar (Hardware setup, UI development, dataset collection, testing, Pololu 32U4 integration)

- Alaian Antavok (Weather detection, UI/vision assistant integration, testing, Pololu-Raspberry Pi communication)

- Amine Boughou (AI model training, domain adaptation, adversarial learning for CV models)

- Attah Habib (Hard case handling (AdvGRL), debugging, final presentation preparation, Pololu movement behavior)

## 3. Project Summary

This project focuses on leveraging computer vision (CV) techniques to develop an AI-powered navigation assistantcapable of identifying and responding to adverse weather conditions and obstacles in real-time. The system will:

- Use domain-adaptive object detection to recognize both weather conditions (fog, rain, snow, storms) and obstacles in low-visibility environments.

- Integrate deep learning-based vision models to enhance detection accuracy under varying weather conditions.

- Provide real-time navigation alerts based on detected visual cues, improving robotic decision-making.

- Control a Pololu 32U4 robot for autonomous movement based on real-time visual analysis.

- Test using projector-based simulated environments, ensuring accurate weather and object recognition in controlled conditions.

## 4. Objectives

### Core Goals:

- Develop a domain-adaptive computer vision model for detecting adverse weather conditions and road hazardsin real-time.

- Enhance object detection models to accurately identify obstacles in fog, rain, and snow where visibility is compromised.

- Implement deep learning techniques to ensure robust real-time perception and classification.

- Develop an intuitive real-time interface that visually represents detected weather conditions and obstacles.

- Integrate the Pololu 32U4 robot, allowing it to react dynamically to real-time CV detections.

- Use synthetic data augmentation to improve model robustness under extreme weather conditions.

## 5. Methodology

### Phase 1: Research & Initial CV Model Development (Week 1)

- Collect weather datasets (fog, rain, snow, storms) for training deep learning models.

- Set up a projector-based testing environment to provide controlled real-world visual scenarios.

- Train baseline computer vision models (YOLO, Faster R-CNN) on weather and object detection.

- Develop preliminary image processing techniques for noise reduction and feature enhancement.

- Begin integration of Pololu 32U4 robot with basic movement functionality.

### Phase 2: Advanced Computer Vision & Robot Integration (Week 2)

- Train & test domain-adaptive object detection models using adversarial learning techniques.

- Implement multi-scale image processing & object-level feature adaptation for robust detection in extreme weather.

- Develop a real-time perception pipeline combining image-level & object-level adaptation.

- Implement gradient reversal layers (AdvGRL) to improve model generalization under domain shifts.

- Enhance Pololu 32U4 control with vision-based decision-making (e.g., adjusting speed in fog, stopping in storms).

- Establish real-time visual feedback in the UI, allowing for live visualizations of detections.

### Phase 3: Final Model Optimization & Evaluation (Week 3)

- Fine-tune deep learning models to optimize real-time processing efficiency.

- Validate weather and object detection performance against ground-truth images from projector-based testing.

- Test the Pololu 32U4 robot's reaction to visual detections in simulated conditions.

- Polish real-time UI representation of hazards and environmental conditions.

- Complete documentation & final presentation preparation.

- Record a demo video showcasing real-world CV model performance.

## 6. Expected Challenges & Solutions

| Challenge | Proposed Solution |
| --- | --- |
| Object detection under extreme weather | Use domain adaptation & synthetic data augmentation |
| Pololu 32U4 limited processing power | Offload CV tasks to Raspberry Pi & use I2C for commands |
| Noise interference in image processing | Implement denoising & contrast enhancement techniques |
| Dataset limitations for rare weather conditions | Generate synthetic fog, rain, and snow overlays for model training |

## 7. Technologies & Tools

| Component | Technology Used |
| --- | --- |
| Computer Vision (Weather & Object Detection) | YOLOv8, Faster R-CNN, OpenCV, TensorFlow |
| Domain Adaptation (Improving Robustness in Adverse Weather) | Adversarial Gradient Reversal Layer (AdvGRL), Data Augmentation |
| Robot Navigation & Control | Pololu 32U4, Raspberry Pi, I2C/UART Communication |
| Visual Perception Enhancement | Histogram equalization, image sharpening, adaptive thresholding |
| Real-Time User Interface | Pygame-based live visual hazard representation |

## 8. Deliverables

- A domain-adaptive weather & object detection system

- Pololu 32U4 robot that dynamically reacts to visual detections

- Robust deep learning models trained for adverse weather perception

- Real-time UI displaying weather & obstacle detections

- Project report & presentation

- Demo video showcasing real-world testing with projector-based simulations

## 9. Conclusion

This project prioritizes computer vision-based perception to create an autonomous navigation assistant capable of real-time visual recognition and robotic control. By leveraging deep learning, domain adaptation, and real-time image processing, this system aims to provide a robust solution for navigation in challenging environments. Testing will be conducted in a simulated environment using a projector, ensuring model accuracy in real-world conditions.

By focusing on vision-first AI techniques, this project advances the capabilities of computer vision for robotic navigation and environmental awareness.

| Week | Tasks | Team Members |
| --- | --- | --- |
| Week 1: Research, Hardware & Initial Setup |  |  |
| 🔹 Research Domain Adaptation for Object Detection | Samaa Seif & Amine Boughou |  |
| 🔹 Collect weather datasets (fog, rain, snow, storm) | Umar Umar & Alaian Antavok |  |
| 🔹 Set up projector-based real-world testing | Attah Habib & Umar Umar |  |
| 🔹 Prepare base AI models (YOLO, Faster R-CNN) for weather & object detection | Samaa Seif & Amine Boughou |  |
| 🔹 Implement basic real-time weather classification from webcam | Alaian Antavok & Amine Boughou |  |
| 🔹 Set up Pololu 32U4 robot for movement & obstacle detection | Umar Umar & Attah Habib |  |
| 🔹 Write initial project documentation & problem statement | Samaa Seif |  |
| Week 2: AI Model Development & Pololu Control Integration |  |  |
| 🔹 Train & test domain-adaptive weather detection model | Amine Boughou & Umar Umar |  |
| 🔹 Implement image-level & object-level adaptation | Samaa Seif & Amine Boughou |  |
| 🔹 Add Adversarial Gradient Reversal Layer (AdvGRL) for hard weather cases | Attah Habib & Amine Boughou |  |
| 🔹 Implement voice commands (like Alexa/Siri) for navigation & alerts | Alaian Antavok & Samaa Seif |  |
| 🔹 Design real-time UI with hazard warnings (like Apple Maps) | Umar Umar & Alaian Antavok |  |
| 🔹 Integrate Raspberry Pi & Pololu 32U4 for robot movement based on weather | Umar Umar & Attah Habib |  |
| 🔹 Implement serial communication (I2C/UART) between Raspberry Pi & Pololu | Umar Umar & Alaian Antavok |  |
| 🔹 Test robot behavior under simulated weather conditions | Attah Habib & Alaian Antavok |  |
| 🔹 Midpoint system integration & debugging | Everyone |  |
| Week 3: Final Integration, Testing & Report |  |  |
| 🔹 Optimize model performance in real-time | Amine Boughou & Alaian Antavok |  |
| 🔹 Test voice interaction accuracy & user experience | Samaa Seif & Attah Habib |  |
| 🔹 Validate Pololu 32U4 movement in response to weather detection | Umar Umar & Attah Habib |  |
| 🔹 Final polishing of alerts & AI assistant voice responses | Samaa Seif & Alaian Antavok |  |
| 🔹 Complete final documentation & prepare presentation | Samaa Seif & Attah Habib |  |
| 🔹 Final testing & demo video recording | Everyone |  |